PROJECT PLANNING PHASE

Project Planning Template — Product Backlog, Sprint Planning, Stories & Story Points

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-9882 |
| Project Name | AI-Powered Legal Document Registration |
| Maximum Marks | 5 Marks |
| Team Size | 4 |
| Team Leader | Priya Varshini S A |
| Team Members | Priya Varshini S A; Ramya A; Nishana A K; Nithya Sri S |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below project-specific backlog and sprint schedule for the AI-Powered Legal Document Registration project. The user stories and story-point estimates below are a proposed adaptation of the supplied planning template; actual sprint dates and completion values should be updated by the team during execution.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Access Control | USN-1 | As an authorized user, I can securely log in and access the legal document registration features. | 3 | High | Priya Varshini S A; Ramya A; Nishana A K; Nithya Sri S |
| Sprint-1 | User Authentication & Access Control | USN-2 | As a system, I can restrict unauthorized users from accessing protected document-registration functions. | 3 | High | Priya Varshini S A; Ramya A; Nishana A K; Nithya Sri S |
| Sprint-1 | Input Validation & Security | USN-3 | As a system, I can validate and sanitize document metadata and user inputs to reduce unsafe or malformed submissions. | 3 | High | Priya Varshini S A; Ramya A; Nishana A K; Nithya Sri S |
| Sprint-2 | Legal Document Registration | USN-4 | As an authorized user, I can upload and register a legal document with required metadata. | 5 | High | Priya Varshini S A; Ramya A; Nishana A K; Nithya Sri S |
| Sprint-2 | Document Metadata & Categorization | USN-5 | As a user, I can assign document type/category and metadata so registered legal documents can be organized and retrieved. | 3 | Medium | Priya Varshini S A; Ramya A; Nishana A K; Nithya Sri S |
| Sprint-2 | Document Retrieval & Management | USN-6 | As an authorized user, I can view, search, and retrieve registered legal documents and their stored information. | 3 | High | Priya Varshini S A; Ramya A; Nishana A K; Nithya Sri S |
| Sprint-3 | AI-Powered Document Processing | USN-7 | As a user, I can use AI-assisted processing to extract or organize relevant information from a supported legal document. | 5 | High | Priya Varshini S A; Ramya A; Nishana A K; Nithya Sri S |
| Sprint-3 | AI-Assisted Document Understanding | USN-8 | As a user, I can receive an AI-generated summary or structured interpretation of supported legal document content, where implemented. | 5 | High | Priya Varshini S A; Ramya A; Nishana A K; Nithya Sri S |
| Sprint-4 | Integration & Validation | USN-9 | As a project team, we can validate the complete application through user acceptance testing and prepare the final documentation. | 3 | High | Priya Varshini S A; Ramya A; Nishana A K; Nithya Sri S |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | To be decided | To be decided | To be decided | To be recorded | To be recorded |
| Sprint-2 | 11 | To be decided | To be decided | To be decided | To be recorded | To be recorded |
| Sprint-3 | 10 | To be decided | To be decided | To be decided | To be recorded | To be recorded |
| Sprint-4 | 3 | To be decided | To be decided | To be decided | To be recorded | To be recorded |

Velocity: The team velocity will be calculated from the story points completed in each sprint. Actual velocity will be recorded after each sprint is completed.

Burndown Chart: A burndown chart is a graphical representation of work left to do versus time. For this project, the chart should be updated at the end of each sprint using the actual remaining story points.

Burndown Data to Record

| Sprint / Date | Planned Remaining Points | Actual Remaining Points | Remarks |
| --- | --- | --- | --- |
| To be recorded | To be recorded | To be recorded |  |
| To be recorded | To be recorded | To be recorded |  |
| To be recorded | To be recorded | To be recorded |  |
| To be recorded | To be recorded | To be recorded |  |
| To be recorded | To be recorded | To be recorded |  |
| To be recorded | To be recorded | To be recorded |  |
| To be recorded | To be recorded | To be recorded |  |
| To be recorded | To be recorded | To be recorded |  |

Reference

Atlassian — Agile Project Management: https://www.atlassian.com/agile/project-management

Atlassian — How to do Scrum with Jira Software: https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

Atlassian — Epics: https://www.atlassian.com/agile/tutorials/epics

Atlassian — Sprints: https://www.atlassian.com/agile/tutorials/sprints

Atlassian — Estimation: https://www.atlassian.com/agile/project-management/estimation

Atlassian — Burndown Charts: https://www.atlassian.com/agile/tutorials/burndown-charts

Visual Paradigm — Scrum Burndown Chart: https://www.visual-paradigm.com/scrum/scrum-burndown-chart/